CS 192 Software Engineering II
 Sprint Review Checklist

Reviewer's Name:	Blaine Corwyn D. Aboy		Peer Review Date:		Feb 3, 2017
Project Name:	Mi-Band-Reminder		Project ID:
			(if applicable)
Developer’s Group Name:	UPDNSE	Sprint Number		1
Sprint Release Approved	Yes

This checklist is to be used to assess if sprint goals have been achieved during the sprint. Particularly, if the target features of the software have been built based on user acceptance criteria.

Functional Goals:
User Acceptance Criteria	Compliance		Remarks
	Yes	No
The user is able to interact with a simple UI which is the main screen of the application, and can choose to add a reminder.	/
The user is able to create and add a reminder via input.		/	Can only create a reminder name.
The reminder is saved to a text file stored in the application folder.	/

Tester's Comments:

No time input yet, only reminder name. Can only save one reminder at a time. Everything else works as intended.

Usability Goals:
# If interfaces will be delivered at the end of the sprint, evaluate the system according to Nielsen's Usability Heuristics. For items that are not applicable, check NA.

Nielsen's Usability Heuristics	Strongly Strongly / Disagree Agree					NA
	1	2	3	4	5
Simple and Natural Dialogue					/
Speaks the Users' Language			/
Minimize User Memory Load					/
Consistency					/
Feedback			/
Clearly Marked Exits				/
Shortcuts			/
Good Error Messages	/
Prevent Errors	/
Help and Documentation	/

# Reviewer’s Comments:

Missing several functionalities, so there really isn’t much room for error. On the other hand, it’s very simple, and can accomplish the basic requirements for the sprint. Next sprint should add more text in the application to guide users, and should be able to handle errors when more functions are added.