 CS 192 Software Engineering II
Lessons Learned Report

Prepared by: Rafael Luis M. Flores / Date: Feb. 20, 2017 / Developer’s Group Name: UPDNSE / Project Name: Mi-Band-Reminder / Sprint Number: 2 / https://github.com/UPDNSE/Mi-Band-Reminder/tree/master/04-Software-Testing/Sprint%201%20Release
What were the main lessons your team learned in this sprint? / We should have started with a more reliable data structure, rather than one that we are more comfortable with since we are not very experienced. It took time to change it from a text file to an SQLite database, so we were not able to finish the view reminder functionality. / Describe one example of what went right in this sprint. / We managed to switch to an SQLite database for saving reminders. It is more reliable than our previous design, so it is a nice improvement for our application. / Describe one example of what went wrong in this sprint. / We focused too much on changing the data structure so we had little time to accomplish the actual goals for this sprint. / What will you do differently on the next sprint based on your experience working on this current sprint? / We will focus on the main goals for our sprint and prioritize them first, which should be what we could not do for this sprint. We will try to keep the goals for the next sprint simple and easy so we can finish everything, rather than trying to do more than we are able to.