 CS 192 Software Engineering II
Lessons Learned Report

Prepared by: Rafael Luis M. Flores / Date: Feb. 3, 2017 / Developer’s Group Name: UPDNSE / Project Name: Mi-Band-Reminder / Sprint Number: 1 / https://github.com/UPDNSE/Mi-Band-Reminder/tree/master/04-Software-Testing/Sprint%201%20Release
What were the main lessons your team learned in this sprint? / We need to prepare in advance the resources we need (programs and development tools) before the sprint. Sprints require concentration and good communication between members to go smoothly. We were slow because we were inexperienced, but now we can gauge how much time and effort we need for every sprint. Also, we should have to properly decide on each member’s tasks so each can focus on what they have to do, rather than switching between roles. / Describe one example of what went right in this sprint. / We managed to create a simple working UI for our application, which we can use to build and test the main functions. / Describe one example of what went wrong in this sprint. / The “Add Reminder” functionality, although working, was still incomplete so we were not able to finish one of our goals for this sprint. / What will you do differently on the next sprint based on your experience working on this current sprint? / We need to put a bit more time and energy in the next sprint, so we can accomplish all of our goals and pass for the user acceptance criteria. We will properly follow the implementation plan this time, so we can schedule and pace the work, and each member can focus on what tasks they are assigned.