CS 192 Software Engineering II
 Sprint Review Checklist

Reviewer's Name:	Rafael Luis M. Flores		Peer Review Date:		Mar. 31, 2017
Project Name:	Mi-Band-Reminder		Project ID:
			(if applicable)
Developer’s Group Name:	UPDNSE	Sprint Number		3
Sprint Release Approved

This checklist is to be used to assess if sprint goals have been achieved during the sprint. Particularly, if the target features of the software have been built based on user acceptance criteria.

Functional Goals:
User Acceptance Criteria	Compliance		Remarks
	Yes	No
Allows the user to view the reminders he/she inputted by default on the Main Activity Screen.	/
Allows the user to view details about a reminder by pressing it.		/
Reminders should be active; should notify the user on the time specified.		/

Tester's Comments:

Still cannot view details about reminders. Although viewable and removable, unable to see any more details besides the name.

Usability Goals:
# If interfaces will be delivered at the end of the sprint, evaluate the system according to Nielsen's Usability Heuristics. For items that are not applicable, check NA.

Nielsen's Usability Heuristics	Strongly Strongly / Disagree Agree					NA
	1	2	3	4	5
Simple and Natural Dialogue					/
Speaks the Users' Language				/
Minimize User Memory Load					/
Consistency			/
Feedback			/
Clearly Marked Exits				/
Shortcuts					/
Good Error Messages			/
Prevent Errors			/
Help and Documentation		/

# Reviewer’s Comments:

Simple and clean, easy to manipulate the list of reminders. However, cannot open a reminder to view more details or edit an existing reminder. Also some bugs, like two reminders having the same name are deleted together.

Reminders remain inactive, and cannot notify.