CS 192 Software Engineering II
Implementation Plan and Accountability Report

Developer’s Group Name: UPDNSE
Project Name: Mi-Band-Reminder

In this sheet, record planned activities for the sprint. This should be updated per sprint and submitted to the instructor.
Sprint No.	Date	Activity	Accountability / (Name of Person)	Output	Done / (Y/N)	Remarks
1	1/25/17	Plan and Prepare: Sprint Review Checklist	Blaine Corwyn D. Aboy	Implementation Plan	Y
	1/27/17	Code: Add Reminder Functionality	Rafael Luis M. Flores	Source Code
	1/27/17	Test: Add Reminder Functionality	Blaine Corwyn D. Aboy	Test Scorecard Result		Use Test Scorecard done in CS 191
	1/27/17	Code Review: Add Reminder Functionality	Blaine Corwyn D. Aboy	Code Review Result
	1/28/17	Debug: Add Reminder Functionality	Rafael Luis M. Flores
	1/28/17	Test: Add Reminder Functionality	Blaine Corwyn D. Aboy
	1/29/17	Sprint Review	Blaine Corwyn D. Aboy	Sprint Review Document		File Convention Sprint Review Document / <App Name> - Sprint1Review.odt
	1/29/17	Sprint Retrospect	Blaine Corwyn D. Aboy	Sprint Retrospect Document		Link to Sprint Release Codes in GitHub