 CS 192 Software Engineering II
Lessons Learned Report

Prepared by: Rafael Luis M. Flores / Date: May 5, 2017 / Developer’s Group Name: UPDNSE / Project Name: Mi-Band-Reminder / Sprint Number: 5 / https://github.com/UPDNSE/Mi-Band-Reminder
What were the main lessons your team learned in this sprint? / We needed to compromise some functions we originally wanted to include due to time constraints. We were unable to completely finish our app in the last sprint, so it ended up being a simple reminder app rather than a habit tracker. / Describe one example of what went right in this sprint. / Not much went right this sprint. If anything, we learned about the importance of compromise in developing software. / Describe one example of what went wrong in this sprint. / We were unable to fully complete the application in time for the alpha test. We pushed for more functions but it ultimately ended up creating more problems. / What will you do differently on the next sprint based on your experience working on this current sprint? / The next sprint, or rather the next iteration if ever, we will prepare by studying how to do mobile app development so we can work fast enough to keep up with each sprint. Also, we will not push to add unnecessary functions if we do not have the time.