 CS 192 Software Engineering II
Lessons Learned Report

Prepared by: Rafael Luis M. Flores / Date: Mar. 31, 2017 / Developer’s Group Name: UPDNSE / Project Name: Mi-Band-Reminder / Sprint Number: 3 / https://github.com/UPDNSE/MiNew
What were the main lessons your team learned in this sprint? / We learned that we should not waste time even though we accomplished a lot. We should only stop at the end of the sprint, not in the middle of it. / Describe one example of what went right in this sprint. / We were able to finish creating and deleting reminder lists and activities and incorporate it into the main activity screen. / Describe one example of what went wrong in this sprint. / We stopped after the lists and were unable to finish the edit reminder functionality. / What will you do differently on the next sprint based on your experience working on this current sprint? / We need to fix our schedule of tasks, and stick to it. We need to spread the tasks evenly within the two weeks, rather than put everything at the beginning so we can pace ourselves.